BLOOD DONATION APP

Production-Ready Technical Blueprint & Implementation Plan

Save Life, Be a Hero

React Native  •  NestJS  •  PostgreSQL + PostGIS  •  Redis  •  AWS

Prepared by: Solution & Mobile Architecture Team

Date: 31 May 2026  |  Version 1.0

# Table of Contents

# Phase 1 — Requirements Analysis

## 1.1 Functional Requirements

Authentication

- FR-01: Phone number input with country code (+91 default).

- FR-02: OTP generation and SMS delivery via Twilio.

- FR-03: 6-digit OTP verification with auto-read (Android SMS Retriever API).

- FR-04: OTP resend with countdown timer (Resend OTP in 00:45).

- FR-05: New user redirected to Registration then Role Selection.

- FR-06: Existing user redirected to role-based dashboard.

- FR-07: JWT access + refresh token issued on successful login.

Donor Flow

- FR-08: Profile setup — DOB, gender, blood group, last donation date, availability toggle.

- FR-09: Dashboard shows lives-you-can-save count based on eligibility.

- FR-10: Nearby requests shown with distance, urgency badge, blood group.

- FR-11: Filter requests by blood group and area.

- FR-12: Request details — patient, hospital, location, required-by, contact.

- FR-13: 'I Can Donate' CTA triggers match confirmation.

- FR-14: 'Call Now' triggers native phone dialer.

- FR-15: Donation history with All / Donated / Cancelled tabs.

- FR-16: Availability toggle — when off, excluded from matching.

Receiver Flow

- FR-17: Create request — patient, hospital, blood group, units, urgency, required-by.

- FR-18: System generates unique Request ID (e.g. REQ123456).

- FR-19: System runs matching immediately and returns donor list.

- FR-20: Matching donor list shows name, distance, call button.

- FR-21: Status tracking — Submitted → Approved → Donation Completed.

- FR-22: Receiver profile shows previous requests.

Notifications & Safety

- FR-23 to FR-27: Push on match/approval, SMS+push for urgent, donor reminders, in-app center.

- FR-28 to FR-31: Report user with reasons, verification-pending gating, blocked-user lockout.

- FR-32 to FR-34: Admin verify/reject, manage reports, stats dashboard.

## 1.2 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | API response < 300ms (p95); geo search < 500ms for 50km radius |
| Scalability | 100,000 users; 10,000 requests/day |
| Availability | 99.9% uptime (< 8.7h downtime/year) |
| Security | PII AES-256 at rest; TLS 1.3 in transit |
| Tokens | JWT access 15 min; refresh 7 days |
| Privacy | Phone masked in matching; revealed after consent |
| Mobile | React Native — iOS 14+, Android 10+ |
| Accessibility | WCAG 2.1 AA, contrast ratio 4.5:1 |
| Localization | English + Hindi at MVP; extensible i18n |

## 1.3 Missing Requirements (Production Blockers)

| # | Missing Requirement | Risk | Proposed Solution |
| --- | --- | --- | --- |
| M-01 | Blood compatibility rules undefined | CRITICAL | Implement ABO/Rh compatibility matrix in matching |
| M-02 | Admin portal undefined | HIGH | Build separate React admin dashboard; Admin/SuperAdmin roles |
| M-03 | Phone numbers exposed to strangers | HIGH | Mask numbers; reveal after donor confirms intent |
| M-04 | Donation confirmation flow missing | HIGH | Add 'Mark as Donated' with optional hospital code |
| M-05 | Donor health eligibility not checked | HIGH | Self-declaration screening before each donation |
| M-06 | Request expiry / TTL missing | MEDIUM | Auto-expire after required_by + 24h grace |
| M-07 | Multi-unit multi-donor not handled | MEDIUM | Track units_fulfilled vs units_needed |
| M-08 | Geo-coordinate collection undefined | MEDIUM | Location permission screen; city fallback |
| M-09 | OTP provider single point of failure | MEDIUM | Failover: Twilio → MSG91 → Firebase |
| M-10 | Account deletion missing | MEDIUM | Soft delete + 30-day purge (store compliance) |
| M-11 | Donor cancellation flow missing | MEDIUM | Cancel with reason; auto re-match |
| M-12 | ToS / Privacy Policy missing | LOW | Add links in registration + settings |
| M-13 | Hospital verification missing | LOW | Admin-verified hospital list (Phase 2) |
| M-14 | Age restriction not enforced | LOW | Validate 18-65 on profile setup |

## 1.4 Assumptions

- Target market is India; +91 numbers; OTP via Twilio/MSG91.

- A user may hold both Donor and Receiver roles.

- Compatibility follows standard ABO/Rh matrix (not exact match only).

- Distance is crow-fly (haversine) for MVP.

- Verification = manual admin review at MVP (no government ID).

- Donation interval: 56 days (whole blood, WHO guideline).

- Urgency: Low (>48h), Medium (24-48h), High (<24h), Critical (<6h).

- No monetary transactions — free humanitarian app.

- Hospital is free text at MVP; structured DB in Phase 2.

## 1.5 Edge Cases

- OTP submitted after expiry → clear error + resend.

- App closed during OTP → timer resumes, not restarts.

- Donor available but last donation < 56 days → auto-ineligible.

- Zero matches → escalate radius 50 → 100 → 200 km.

- Donor accepts then goes offline → re-match after 2 hours.

- Duplicate request (same patient/group < 24h) → warn.

- Critical request at 3 AM → push + SMS fire (no quiet hours).

- Role switch → donation history preserved.

- Re-registration with same phone → merge accounts.

- Network failure on OTP send → exponential backoff.

- Malicious report → admin escalation + counter-report.

## 1.6 Business Rules

- BR-01: Whole blood interval minimum 56 days.

- BR-02: Compatibility follows ABO/Rh matrix.

- BR-03: Only verified users appear in matching.

- BR-04: Donor must be available to receive requests.

- BR-05: CRITICAL urgency bypasses normal radius limits.

- BR-06: Matched donor has 2 hours to confirm before re-match.

- BR-07: 3+ valid reports → auto-suspend pending review.

- BR-08: OTP max 3 attempts → 30-min lockout.

- BR-09: Donation 'Completed' only after donor confirms.

- BR-10: Cancelled requests reactivatable within 6 hours.

- BR-11: Admin can override any status.

## 1.7 User Roles

| Role | Description | Permissions |
| --- | --- | --- |
| Guest | Not logged in | Splash + login screens only |
| Donor | Registered donor | View requests, accept, history |
| Receiver | Needs blood | Create requests, view donors, track |
| DonorReceiver | Dual role | All of the above |
| Admin | Moderator | Verify users, manage reports, view data |
| SuperAdmin | Full access | All admin + config + deletion |

## 1.8 User Stories & 1.9 Acceptance Criteria (Key)

- US-01: As a new user I register with my phone so I access the platform without a password.

- US-03: As a donor I see nearby requests so I can help urgent patients.

- US-04: As a donor I toggle availability so I am not disturbed when unable to donate.

- US-07: As a receiver I create a request quickly so I find donors in an emergency.

- US-08: As a receiver I see matched donors with distance so I contact the nearest.

- US-11: As a user I report suspicious profiles so the platform stays trustworthy.

US-07 Acceptance Criteria:

- GIVEN all required fields filled WHEN submitted THEN Request ID generated and confirmation shown within 3s.

- GIVEN urgency=CRITICAL WHEN submitted THEN push fires to matching donors within 10km within 60s.

- GIVEN units_needed=2 WHEN only 1 donor confirms THEN status = Partially Fulfilled.

# Phase 2 — Product Architecture

## 2.1 Technology Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Mobile | React Native 0.74 + TS | Cross-platform, strong ecosystem |
| State | Zustand + React Query | Global auth + server-state caching |
| Backend | NestJS + TypeScript | Modular, decorator-based, production-grade |
| API | REST + WebSockets (Socket.io) | CRUD + real-time notifications |
| Database | PostgreSQL 16 + PostGIS | Gold standard for geospatial + ACID |
| ORM | Prisma | Type-safe, migration-native |
| Cache | Redis 7 (Upstash) | OTP store, sessions, pub/sub |
| Queue | BullMQ | Notifications, matching, email jobs |
| Storage | AWS S3 + CloudFront | Profile photos + CDN delivery |
| Maps | Google Maps + Places API | Distance, geocoding, map display |
| Push | Firebase Cloud Messaging | Unified iOS + Android push |
| SMS | Twilio + MSG91 (fallback) | Reliability + India DLT compliance |
| Email | SendGrid | Transactional + admin alerts |
| Admin | React (Vite) + Ant Design | Separate web admin dashboard |
| Infra | Docker + AWS ECS Fargate | Managed containers, no K8s overhead |
| CI/CD | GitHub Actions | Native to GitHub |
| Monitoring | Datadog / Grafana+Prometheus | APM, logs, alerts |
| Secrets | AWS Secrets Manager | Secure env storage |

## 2.2 System Architecture Diagram

CLIENT LAYER
  React Native App (iOS+Android)        React Admin Dashboard (Vite)
  Zustand + React Query                 React Query + REST
            |  HTTPS / WSS                        |  HTTPS
            v                                     v
GATEWAY LAYER
  AWS Application Load Balancer  (Rate Limit | SSL | WAF)
            |
   +--------+--------------------+
   v                             v
API SERVICE (NestJS/ECS)     WEBSOCKET SERVICE (NestJS+Socket.io/ECS)
  Auth | Users | Donors        Notification Gateway
  Requests | Matching          Real-time Request Updates
  Notifications | Admin         Match Alerts
  Reports
   |
   +-----------------+----------------------+
   v                 v                       v
PostgreSQL16+PostGIS  Redis 7 (Upstash)   BullMQ Workers (ECS)
  RDS Multi-AZ          OTP TTL 5m           Notification Worker
  users, donor_profiles  Sessions            Matching Worker
  blood_requests         Rate counters       Expiry Cron
  blood_matches          Nearby cache 30s    Reminder Worker
  donations, reports     BullMQ queues
  audit_logs
   |
   v
EXTERNAL: Twilio SMS | FCM Push | Google Maps | AWS S3+CDN | SendGrid | MSG91
   |
   v
MONITORING: Datadog APM | CloudWatch Logs | PagerDuty | X-Ray Traces

# Phase 3 — Database Design

PostgreSQL 16 with PostGIS. Core tables: users, donor_profiles, hospitals, blood_requests, blood_matches, donation_history, notifications, otp_verifications, reports, verification_requests, audit_logs, admin_users.

## 3.1 Key Enums & Users Table

CREATE EXTENSION IF NOT EXISTS postgis;
CREATE TYPE blood_group_enum AS ENUM ('A+','A-','B+','B-','AB+','AB-','O+','O-');
CREATE TYPE urgency_enum AS ENUM ('LOW','MEDIUM','HIGH','CRITICAL');
CREATE TYPE verification_status_enum AS ENUM
  ('UNVERIFIED','PENDING','VERIFIED','REJECTED','SUSPENDED');
 
CREATE TABLE users (
  id            UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
  phone         VARCHAR(15) NOT NULL UNIQUE,   -- E.164
  name          VARCHAR(100) NOT NULL,
  blood_group   blood_group_enum NOT NULL,
  gender        gender_enum,
  date_of_birth DATE,
  city          VARCHAR(100), area VARCHAR(100),
  role          user_role_enum NOT NULL DEFAULT 'DONOR',
  fcm_token     VARCHAR(500),
  is_blocked    BOOLEAN NOT NULL DEFAULT FALSE,
  verification_status verification_status_enum DEFAULT 'UNVERIFIED',
  report_count  INT NOT NULL DEFAULT 0,
  created_at    TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  deleted_at    TIMESTAMPTZ );
CREATE INDEX idx_users_blood_group ON users(blood_group);

## 3.2 Donor Profiles (Geospatial)

CREATE TABLE donor_profiles (
  id                 UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
  user_id            UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE,
  is_available       BOOLEAN NOT NULL DEFAULT TRUE,
  last_donation_date DATE,
  next_eligible_date DATE GENERATED ALWAYS AS
    (last_donation_date + INTERVAL '56 days') STORED,
  location           GEOGRAPHY(POINT, 4326),  -- (lng, lat)
  total_donations    INT NOT NULL DEFAULT 0,
  lives_saved        INT NOT NULL DEFAULT 0 );
CREATE INDEX idx_donor_location ON donor_profiles USING GIST(location);
CREATE INDEX idx_donor_available ON donor_profiles(is_available, next_eligible_date);

## 3.3 Geolocation Search Query

SELECT u.id, u.name,
  ST_Distance(dp.location, ST_MakePoint($lng,$lat)::geography)/1000 AS distance_km
FROM donor_profiles dp JOIN users u ON u.id = dp.user_id
WHERE dp.is_available = TRUE
  AND u.blood_group = ANY($compatible_groups)
  AND u.verification_status = 'VERIFIED' AND u.is_blocked = FALSE
  AND (dp.next_eligible_date IS NULL OR dp.next_eligible_date <= CURRENT_DATE)
  AND ST_DWithin(dp.location,
        ST_SetSRID(ST_MakePoint($lng,$lat),4326)::geography, $radius_meters)
ORDER BY ST_Distance(dp.location, ST_MakePoint($lng,$lat)::geography),
         dp.total_donations DESC LIMIT 20;

Optimization: GIST index on GEOGRAPHY for O(log n) radius search; covering index (is_available INCLUDE location); composite indexes on (blood_group, status) and (urgency, status, required_by) for matching; audit_logs partitioned monthly.

# Phase 4 — Business Logic

## 4.1 OTP Flow

- Send: validate E.164 → check lock → generate 6-digit → bcrypt hash → Redis TTL 300s → SMS (Twilio, fallback MSG91).

- Verify: fetch hash → bcrypt.compare → 3 attempts max → 30-min lockout → issue JWT pair.

- Resend: 45s cooldown; max 5/hour → 1-hour lockout.

## 4.2 Donor Matching Algorithm

Match score (0-100): Distance 0-40, Availability 20, Verification 20, Experience 10, Response rate 10.

COMPATIBILITY = {
  'A+':['A+','A-','O+','O-'], 'A-':['A-','O-'],
  'B+':['B+','B-','O+','O-'], 'B-':['B-','O-'],
  'AB+':['A+','A-','B+','B-','AB+','AB-','O+','O-'],  // universal recipient
  'AB-':['A-','B-','AB-','O-'],
  'O+':['O+','O-'], 'O-':['O-'] }
// Radius escalation: 10 -> 25 -> 50 -> 100 -> 200 km
// CRITICAL: start at 50km, jump to 200km at T+30min + SMS broadcast

## 4.3 Emergency Escalation

| Level | Response | Radius | Actions |
| --- | --- | --- | --- |
| LOW | > 48h | 10km | Push to matched donors |
| MEDIUM | 24-48h | 10km | Push + in-app banner |
| HIGH | < 24h | 25km | Push + SMS to top 5 |
| CRITICAL | < 6h | 50km | Push + SMS + WhatsApp, no quiet hours |

## 4.4 Donation Rules

- Eligibility: last_donation NULL → eligible; else CURRENT_DATE >= last + 56 days.

- Health self-declaration before donate: weight ≥ 50kg, age 18-65, no fever 7d, no antibiotics 72h, no tattoo 6mo, not pregnant.

- Post-donation: update last_donation_date, increment total_donations, lives_saved += units×3, auto-set unavailable, schedule reminder.

## 4.5 Trust & Safety

- Report: select reason → block duplicate → increment count → 3+ auto-suspend → admin reviews (Dismiss/Warn/Ban).

- Block: auth works but no donor view / request create / match appearance.

- Verification: UNVERIFIED → PENDING → admin (24h SLA) → VERIFIED/REJECTED; read-only until verified.

# Phase 5 — API Design

Base: https://api.blooddonation.app/v1 — All responses { success, data, error }. Auth: Bearer JWT.

## 5.1 Authentication APIs

| Method & URL | Body | Success |
| --- | --- | --- |
| POST /auth/send-otp | { phone } | { expires_in, resend_after } |
| POST /auth/verify-otp | { phone, otp } | { access_token, refresh_token, user, is_new_user } |
| POST /auth/refresh | { refresh_token } | { access_token, refresh_token } |
| POST /auth/logout | - | { success } |

## 5.2 Donor & Request APIs

| Method & URL | Purpose |
| --- | --- |
| POST /donors/profile | Create donor profile + location |
| PATCH /donors/availability | Toggle availability |
| GET /donors/nearby-requests | Filtered nearby requests (blood_group, radius) |
| GET /donors/history | Donation history (status filter) |
| POST /donors/respond/:matchId | Accept / reject a match |
| POST /donors/confirm-donation/:matchId | Mark donated, recompute eligibility |
| POST /requests | Create blood request → request_code |
| GET /requests/:id/donors | Matched donors (phone masked) |
| PATCH /requests/:id/cancel | Cancel request |
| POST /requests/:id/confirm-received | Receiver confirms units received |

## 5.3 Notification, Report & Admin APIs

| Method & URL | Purpose |
| --- | --- |
| GET /notifications | List + unread_count |
| PATCH /notifications/read-all | Mark all read |
| POST /reports | Report a user (reason, details) |
| GET /admin/users?status=PENDING | Verification queue (ADMIN) |
| PATCH /admin/users/:id/verify | Approve / reject (ADMIN) |
| PATCH /admin/users/:id/block | Block user (ADMIN) |
| GET /admin/reports | Report queue (ADMIN) |
| GET /admin/stats | Dashboard metrics (ADMIN) |

Validation: E.164 phone; required_by future; units 1-20; reason enum; one report per pair. Errors: 401 OTP_INVALID/EXPIRED, 429 ACCOUNT_LOCKED, 403 NOT_VERIFIED, 422 validation.

# Phase 6 — Mobile App Implementation

## 6.1 React Native Folder Structure

src/
  api/        client.ts, auth.api.ts, donor.api.ts, request.api.ts
  components/  common/ (Button, Input, Card, Badge, Avatar)
               blood/ (RequestCard, DonorCard, UrgencyBadge)
               map/ (NearbyMap)
  screens/    auth/ (Splash, Login, OTP, Registration, RoleSelection)
               donor/ (ProfileSetup, Dashboard, NearbyRequests,
                       RequestDetails, DonationHistory, Profile)
               receiver/ (CreateRequest, RequestSubmitted,
                          MatchingDonors, RequestStatus, Profile)
               shared/ (Notifications, ReportUser, VerificationPending)
  navigation/ RootNavigator, AuthNavigator, DonorNavigator, ReceiverNavigator
  store/      auth.store.ts, notification.store.ts, location.store.ts
  hooks/      useAuth, useLocation, useOTP, useNotifications
  theme/      colors.ts, typography.ts, spacing.ts
  utils/      bloodGroup.ts, distance.ts, phone.ts, storage.ts
  types/      api.types.ts, user.types.ts, request.types.ts

## 6.2 Screen-by-Screen (19 screens)

| Screen | Key Components | API / Action |
| --- | --- | --- |
| 1 Splash | Logo, spinner | Validate JWT → route |
| 2 Login | PhoneInput, Send OTP | POST /auth/send-otp |
| 3 OTP | 6-cell input, resend timer | POST /auth/verify-otp |
| 4 Registration | Name, BloodGroup, City | POST /users/profile |
| 5 Role Select | Donor / Receiver cards | PATCH /users/me |
| 6 Donor Setup | DOB, Gender, Availability | POST /donors/profile |
| 7 Dashboard | LivesSaved, nearby preview | GET nearby-requests + eligibility |
| 8 Nearby Requests | Filter chips, RequestCard | GET /donors/nearby-requests |
| 9 Request Details | Call Now, I Can Donate | GET /requests/:id, respond |
| 10 History | All/Donated/Cancelled tabs | GET /donors/history |
| 11 Donor Profile | Menu, Logout | GET /users/me |
| 12 Create Request | Form, UrgencySegment | POST /requests |
| 13 Submitted | Success, Request ID | nav params |
| 14 Matching Donors | Donor list, Call | GET /requests/:id/donors |
| 15 Request Status | Status stepper | GET /requests/:id (WS) |
| 16 Receiver Profile | Menu, requests | GET /users/me |
| 17 Notifications | Typed list, read-all | GET /notifications (WS) |
| 18 Report User | Reason radios, details | POST /reports |
| 19 Verify Pending | Illustration, poll | GET /users/me every 60s |

State: Zustand (auth/user/location global) + React Query (server cache, infinite scroll). Navigation: RootNavigator switches AuthStack/AppStack; role-based bottom tabs. Theme colors: #E53935, #FB6A6A, #FFCDD2, #2E7D32, #1565C0.

# Phase 7 — Backend Implementation (NestJS)

## 7.1 Folder Structure

src/
  main.ts  app.module.ts
  config/ (app, database, redis, jwt)
  modules/
    auth/    controller, service, otp.service, jwt.strategy, dto/
    users/   controller, service, repository, dto/
    donors/  controller, service, repository (PostGIS), dto/
    requests/ controller, service, repository, dto/
    matching/ matching.service, matching.processor (BullMQ)
    notifications/ fcm.service, sms.service, processor
    reports/  controller, service
    admin/    controller, service
    websocket/ events.gateway
  common/
    guards/ (jwt-auth, roles, verified)
    decorators/ (current-user, roles)
    interceptors/ (response, logging, audit)
    filters/ (global-exception)
  database/ prisma.service.ts
  queues/   queue.module.ts
  cron/     request-expiry, match-timeout, radius-escalation

## 7.2 Building Blocks

| Type | Examples |
| --- | --- |
| Modules | Auth, Users, Donors, Requests, Matching, Notifications, Reports, Admin |
| Guards | JwtAuthGuard, RolesGuard, VerifiedGuard |
| Interceptors | Response wrapper, Logging, Audit |
| Queues (BullMQ) | notification, matching, email |
| Cron Jobs | request-expiry, match-timeout (2h), radius-escalation (15m) |
| Event Handlers | request.created → matching; match.accepted → notify receiver |

# Phase 8 — DevOps

## 8.1 Docker (multi-stage) & Compose

FROM node:20-alpine AS builder
WORKDIR /app; COPY package*.json ./; RUN npm ci; COPY . .; RUN npm run build
FROM node:20-alpine AS production
WORKDIR /app; ENV NODE_ENV=production
COPY --from=builder /app/dist ./dist
COPY --from=builder /app/node_modules ./node_modules
EXPOSE 3000; CMD ['node','dist/main']
 
# compose services: api, db (postgis/postgis:16-3.4), redis:7-alpine, worker

## 8.2 CI/CD & Environments

| Env | Branch | Database | Deploy |
| --- | --- | --- | --- |
| Local | any | Docker Compose | manual |
| Development | feature/* | Dev RDS | manual |
| Staging | develop | Staging RDS | auto on push |
| Production | main | Prod RDS Multi-AZ | auto + manual approval |

GitHub Actions: lint → unit + e2e tests (with postgis/redis services) → build & push to ECR → ECS deploy. Prisma migrate deploy before prod rollout; Slack notify.

## 8.3 Backup & Disaster Recovery

- RDS daily snapshots (30-day prod retention) + PITR (5-min granularity).

- S3 versioning + cross-region replication ap-south-1 → ap-southeast-1.

- Redis AOF persistence; Upstash daily backups.

- RTO < 1 hour; RPO < 5 minutes; monthly DR drills in staging.

- Secrets in AWS Secrets Manager; never committed.

# Phase 9 — Security

## 9.1 JWT Strategy

- Access token: 15-min, RS256 asymmetric signing.

- Refresh token: 7-day opaque string in Redis; rotated each refresh.

- Logout invalidates all sessions (DEL refresh:{userId}:*).

## 9.2 Security Controls

| Threat | Control |
| --- | --- |
| OTP brute force | 3-attempt lock 30m; bcrypt-hashed OTP in Redis |
| API abuse | Rate limit 100/min auth, 20/min unauth per IP |
| SQL injection | Prisma parameterized; tagged-template raw only |
| XSS | sanitize-html; RN renders text not HTML |
| CSRF | N/A — Bearer tokens, no cookies |
| Phone scraping | Masked until mutual consent |
| PII at rest | AES-256; RDS encryption (TDE) |
| Secrets | AWS Secrets Manager only |
| File upload | Content-type + ClamAV scan before S3 |
| Admin access | IP allowlist + MFA |
| OWASP Top 10 | Helmet headers, CORS, no debug in prod |

## 9.3 Rate Limits

POST /auth/send-otp   : 5  / hour  / IP
POST /auth/verify-otp : 3  / 5min  / phone
POST /requests        : 10 / hour  / user
POST /reports         : 5  / day   / user
default               : 100/ min   / user

# Phase 10 — AI Features

| Feature | Approach | Phase |
| --- | --- | --- |
| Smart donor ranking | Weighted SQL scoring → upgrade to XGBoost | MVP |
| Demand prediction | Prophet/ARIMA time-series (3mo data) | Phase 2 |
| Spam/fake detection | Rules + IsolationForest anomaly scoring | Phase 2 |
| Emergency prioritization | ML severity score (rarity, time, fulfillment) | Phase 2 |
| Donor re-engagement | Churn prediction (logistic regression) | Phase 2 |

All features use proven libraries (Prophet, scikit-learn, XGBoost) deployed as a Python FastAPI microservice with scheduled retraining; no speculative models.

# Phase 11 — Code Generation Plan

## 11.1 Implementation Order

- Weeks 1-2: prisma/schema.prisma, init migration (PostGIS), configs, prisma.service.

- Weeks 3-4: Auth (OTP, JWT strategies) + Users module.

- Weeks 5-6: Donors (PostGIS repo) + Requests modules.

- Week 7: Matching engine + BullMQ queues + processor.

- Week 8: Notifications (FCM, SMS) + WebSocket gateway.

- Week 9: Reports, Admin, Guards, Cron jobs.

- Weeks 10-12: React Native app — all 19 screens.

- Weeks 13-14: Admin web dashboard (Vite + Ant Design).

- Weeks 15-16: Integration + load test (k6), security audit, deploy, store submission.

## 11.2 Build Sequence

- 1. Prisma Schema (all models + enums).

- 2. Database Migrations (PostGIS enable, generated columns, GIST indexes).

- 3. NestJS Backend (auth → users → donors → requests → matching → notifications → admin).

- 4. React Native Frontend (theme/utils → store → navigation → screens).

- 5. Admin Dashboard (auth → user mgmt → reports → stats).

Recommended starting file: prisma/schema.prisma, since every module depends on the database and auth layers.

# Final Scorecard & Estimates

## Architecture Scores

| Dimension | Score | Notes |
| --- | --- | --- |
| Architecture | 9 / 10 | Right stack for domain; -1 no K8s (fine for MVP) |
| Scalability | 8 / 10 | ECS + Redis + PostGIS handles 100k; Aurora at 500k+ |
| Security | 9 / 10 | bcrypt OTP, RS256, rate limits, masked phones, PII encryption |
| Maintainability | 9 / 10 | NestJS modules + Prisma + typed DTOs |

## Cost Estimate (MVP, Monthly USD)

| Service | Cost |
| --- | --- |
| ECS Fargate (API + Worker) | $80 |
| RDS PostgreSQL Multi-AZ (t3.medium) | $120 |
| Upstash Redis | $20 |
| S3 + CloudFront | $15 |
| Twilio SMS (10k OTP/mo) | $75 |
| FCM / SendGrid | Free tier |
| Google Maps API | $50 |
| Datadog | $50 |
| ALB + misc | $30 |
| TOTAL | ~$440/month (~$5,280/year) |

At 100k active users: ~$800-1,200/month.

## Development Timeline

Total: 16 weeks (4 months) with a team of 5 — see Phase 11.1 for the week-by-week breakdown.

## Team Composition

| Role | Count | Responsibility |
| --- | --- | --- |
| Tech Lead / Backend Architect | 1 | NestJS, PostgreSQL, matching engine, DevOps |
| Backend Developer | 1 | APIs, queues, cron, admin APIs |
| React Native Dev (Senior) | 1 | 19 mobile screens, navigation, state |
| React Native Dev (Mid) | 1 | Mobile support + admin dashboard |
| QA Engineer | 1 | Test plans, Detox E2E, k6 load testing |

Optional: +1 DevOps (Week 1), +1 UI/UX Designer (Weeks 1-2 for design-system handoff).